# QuanCore — Beta Launch Ship Readiness Report

Date: 2026-03-10

## Executive summary

Overall: READY FOR BETA with conditions. The app now builds cleanly and passes lint/typecheck, but you must rotate leaked secrets and verify auth + billing flows in the target environment.

## Scope & environment

| App location | C:\Users\admin\Desktop\QuanCore\agentswarm |
| --- | --- |
| Framework | Next.js 16.1.6 (App Router) |
| Runtime | Node 24.13.0 / npm 11.6.2 (observed) |
| Key services | Supabase Auth/DB, OpenRouter, Cashfree (sandbox config present) |

## Evidence-based checks run

Commands executed and their outcomes:

npm run typecheck  → PASS

npm run lint       → PASS (after fixes)

npm run build      → PASS (after fixes); warning remains about middleware/proxy deprecation

## Top findings (with suggested fixes)

| Priority | Finding | Evidence | Impact | Suggested fix |
| --- | --- | --- | --- | --- |
| P0 | Secrets present in repo working tree (.env / .env.local) | Supabase anon key, service role key, and OpenRouter key were present in plaintext. | Credential leakage risk; service-role key can fully compromise data. | Rotate keys immediately; keep secrets only in deployment environment; commit only .env.example. |
| P0 | Production build previously failed on /login (useSearchParams without Suspense) | next build error: “useSearchParams() should be wrapped in a suspense boundary at page /login”. | Cannot produce production build artifact; blocks launch. | Wrap login page content in <Suspense> (implemented). |
| P1 | Lint previously failed due to config rule and unused imports | eslint error in next.config.js (require import rule) + unused Button imports. | CI/quality gate likely fails; increases noise and hides real issues. | Add eslint override for next.config.js + remove unused imports (implemented). |
| P1 | Next.js warns: middleware file convention deprecated; use proxy instead | next build warns: “middleware file convention is deprecated… use proxy instead”. | Forward-compat risk; could break on future upgrades. | Plan a migration to Next.js proxy convention per Next docs; retest auth gate paths. |
| P1 | Supabase Realtime send() fallback warnings observed in dev logs | Dev logs show “Realtime send() is automatically falling back to REST API… will be deprecated”. | Potential future breakage and real-time latency/behavior drift. | Switch to explicit REST delivery (httpSend) or correct Realtime channel setup; add monitoring. |
| P1 | Agent creation may be blocked by plan limit (403 /api/agents) in E2E run report | PLAYWRIGHT_RUN_REPORT.md: POST /api/agents → 403, UI: “Plan limit reached…”. | Beta users may be unable to create expected agents; product feels broken. | Confirm plan logic for beta cohort; add clearer UI copy + upgrade path; add an admin override for beta. |
| P2 | README is generic create-next-app template | README.md lacks environment setup, Supabase steps, and beta runbook. | Onboarding friction for beta testers and teammates. | Replace with a beta runbook: env vars, Supabase project setup, seed user, billing/webhook setup. |

## What was changed during this review (to unblock beta)

Fixed production build: wrapped /login page in React Suspense boundary.

Fixed lint: removed unused imports; added eslint override for next.config.js require usage.

Removed plaintext secrets from .env and .env.local; added .env.example template.

## Beta launch checklist (today)

Rotate Supabase service role key and OpenRouter key; verify no leaked keys remain in shared files.

Set production environment variables in hosting platform (do not rely on local .env files).

Verify login + register for the beta cohort (Supabase email confirmation/rate limit settings).

Verify critical flows: create agent, start swarm run, stop run, view history, settings page.

Verify Cashfree webhook endpoint in the beta environment (if billing is enabled).

Set basic observability: error logging for API routes + a minimal uptime check on / and /login.

Prepared by: Cursor automated review